**Week 4: February 2 - February 7**

**A. Tasks Accomplished**

This week, we decided to pursue the *AngSalitaNgDiyos.com Liturgical Site*, provided that it is open for continuation and improvements and is available for grab. Since the project is handled by *Mr. Ernesto Boydon*, we decided to consider him as our project adviser, together with *Ms. Ma. Theresa Montemayor*. Also, we were able to gather enough details regarding the project.

**B. Problems encountered**

We had difficulties in gathering data at first, resulting to delays in providing information for the SOFTDEV and other class’ wiki page. Also, since Mr. Boydon is not around, we weren.t able to ask him some questions regarding the project. Contacting the possible panelists also became an issue here due to our contrasting schedule.

**C. Possible solutions**

Filling up the wiki pages with project information must be started immediately and must inform the possible panelist about the project details and their roles.

**D. Next steps to accomplish**

Gathering of more project details must be performed, in coordination with Mr. Boydon. Project confirmation must be received from the SOFTDEV professor. Identifying user requirements must be achieved before starting the project’s design and development phase. A step that enables us to create a definite time table must also be considered.