**Week 2: February 2 - February 7**

**A. Tasks Accomplished**

This week, we have ascended from the *Project Selction* phase to the *Project Design and Development* phase. We have confirmed the availability of the project ***AngSalitaNgDiyos***[***?***](https://code.google.com/p/apc-softdev-it111-05/w/edit/AngSalitaNgDiyos)***.com* Liturgical Site**, and along with this we have selected project mentors/advisers (*Mr. Ernesto Boydon* and*Ms. Ma. Theresa Montemayor*) for our SOFTDEV project.

**B. Problems encountered**

With regard to our *Project Panelists,* we were unable to contact them late this week because of the clash in our schedules.

**C. Possible solutions**

Solutions that must be implemented, include **contacting project panelists** immediately. Schedule a very brief meeting with the prospect project panelists.

**D. Next steps to accomplish**

The **approval** from our professor, Sir Joe Gene Quesada must be received for confirmation on the selected project, as discussed in Saturday's SOFTDEV meeting. Continuously **communicate** with our clients, and **coordinate** with Sir Ernesto Boydon about further details of the project. Lastly, we must begin identifying the necessary requirements and development steps we must use to **fulfill** the clients' requests.