Project: *AngSalitaNgDiyos.com* Liturgical Site

Meeting Location : Room 214, Asia Pacific College

Meeting Date : February 21, 2015 Start time: 11:00 AM End Time: 11:30 AM

Team members present:

* Dimapilis, Joshua C.
* Elizondo, Kimberly Mae B.
* Urquiza, Trixia Marie A.

Meeting Minutes:

1. Topics Discussed:
   1. Status Updates (Daily Scrum)
      1. Summary of Events for Calendar System
      2. Database Design
   2. Yii 2.0 practice - Exercise
      1. Applying of practice
      2. Bring – home assignment
2. Items Agreed Upon
   1. Status Updates (Daily Scrum)
      1. **Summary of Events for Calendar System** – Finishing up with Cycle 1 for Daily Readings, and accomplished list of Feasts, Memorials and Solemnities
      2. **Database Design –** Accomplished database design and sql file, awaiting for further comments / recommendations from Database Adviser
   2. Yii 2.0 practice - Exercise
      1. Various exercises in changing form type (i.e. Text box 🡪 Drop down list), adding search fields and changing irrelevant ID fields to relevant code or description
      2. Bring – home assignment 🡪 Study more for Midterm Hands On
3. Items to be clarified
   1. The validity of the Entity Relationship Diagram version 1, which is still subject to the scrutiny of our Database Design and Management adviser, Ms. Montemayor.
   2. The extension to be used in the making of the calendar app
      1. Google Calendar for Yii
      2. Yii Native Calendar
      3. Yii Calendar 2.0
      4. Other Calendars for yii
4. Next Things to Do
   1. Confirm receipt of the email sent to Project Adviser with regard to rescheduling for next week’s consultation (Database Design Consultation), and about the entity relationship diagram that must be verified
   2. Study for the Midterm Hands On Exams
   3. Decide which extension is to be used
   4. Finish up with the summary of important events
5. Conclusion
   1. Still among the top priorities for next week are: (1) getting started with the *AngSalitaNgDiyos.com*’s calendar design, and the event summaries, (2) confirming the validity of the proposed entity relationship diagram, and (3) being able to finish the installation of the linked yii at our home terminals, and further experimenting / studying the framework. In addition to this, the extension for the calendar must be verified ASAP.