Project: *AngSalitaNgDiyos.com* Liturgical Site

Meeting Location : Room 214, Asia Pacific College

Meeting Date : February 28, 2015 Start time: 12:00 PM End Time: 1:15 PM

Team members present:

* Dimapilis, Joshua C.
* Elizondo, Kimberly Mae B.
* Urquiza, Trixia Marie A.

Meeting Minutes:

1. Topics Discussed:
   1. Status Updates (Daily Scrum)
      1. Summary of Events for Calendar System
      2. Database Design
      3. Development
   2. Yii 2.0 Hands On Midterm Exams
2. Items Agreed Upon
   1. Status Updates (Daily Scrum)
      1. Summary of Events for Calendar System
         1. Summary is now nearing its accomplishment, encoding of monthly values are in the works
         2. We were also able to show our Database mentor this summary for clarification purposes
      2. Database Design
         1. The database design has been fully modified. However, clarification for its **finalization is still pending**.
      3. Development
         1. The application / plugin to be developed in a certain platform should be designated **immediately**.
         2. Using the external calendar plugin **fullcalendar.io** must be verified for its feasibility
   2. Yii 2.0 Hands On Midterm Exams – Fully accomplished Hands on midterm exams during class schedule
3. Items to be clarified
   1. Whether the summary of events, conforms to the data requested by the client and with our mentor for Project Management
   2. The verification of the final database must be assessed with our mentor for DB Design and Management
   3. The extension to be used in the making of the calendar app

* Proposed is fullcalendar.io

1. Next Things to Do
   1. **Schedule another meeting** with mentors, take advantage of the College Week time to accomplish projects
   2. Decide if **fullcalendar.io** is to be used
   3. Finish up with the summary of important events
2. Conclusion
   1. Still among the top priorities for next week are: (1) getting started with the *AngSalitaNgDiyos.com*’s calendar design, (2) accomplishing of the event summaries, (3) confirming the validity of the edited entity relationship diagram, and (4) being able to decide whether fullcalendar.io provides the functionality required for the client’s desired output