Project: *AngSalitaNgDiyos.com* Liturgical Site

Meeting Location : Room 214, Asia Pacific College

Meeting Date : March 04, 2015 Start time: 10:00 AM End Time: 11:15 AM

Team members present:

* Dimapilis, Joshua C.
* Elizondo, Kimberly Mae B.
* Urquiza, Trixia Marie A.

Meeting Minutes:

1. Topics Discussed:
   1. Status Updates (Daily Scrum)
      1. Summary of Events for Calendar System
      2. Database Design
      3. Development
   2. Yii 2.0 Transition to Advanced version
2. Items Agreed Upon
   1. Status Updates (Daily Scrum)
      1. Summary of Events for Calendar System - Accomplish Lectionary Cycles for Sundays and Weekdays
      2. Database Design - Accomplished database design and sql file, awaiting for further comments / recommendations from Database Adviser
      3. Development – Accomplish connection of calendar to database
   2. Yii 2.0 Transition to Advanced version
      1. Advanced version needs to be implemented with the project
3. Items to be clarified
   1. Confirm the events to be used for the database
   2. Updates for the database must be confirmed as accomplished
   3. The functionality of extension to be used in the making of the calendar app

* Selected *fullcalendar.io*

1. Next Things to Do
   1. Take advantage of the College Week time to accomplish projects
   2. Confirm the benefits of using **fullcalendar.io**
   3. Create database connection between calendar app and database
   4. Finish up with the summary of important events
2. Conclusion
   1. Among the top priorities for this week are: (1) accomplishing the prototype, (2) accomplishing of the event summaries and the database, and (3) create database connection between calendar app and database