Project: *AngSalitaNgDiyos.com* Liturgical Site

Meeting Location : Room 214, Asia Pacific College

Meeting Date : March 07, 2015 Start time: 10:00 AM End Time: 10:30 AM

Team members present:

* Dimapilis, Joshua C.
* Elizondo, Kimberly Mae B.
* Urquiza, Trixia Marie A.

Meeting Minutes:

1. Topics Discussed:
   1. Status Updates (Daily Scrum)
      1. Summary of Events for Calendar System
      2. Finalized Database Design
      3. Transition from Yii 2.0 basic template to advanced template
      4. Generating of models, CRUD and controllers for database tables
2. Items Agreed Upon
   1. Status Updates (Daily Scrum)
      1. **Summary of Events for Calendar System** – Priority is populating the database, tables to be populated are **sunday\_reading** and**weekday\_reading**
      2. **Database Design** – Accomplished database design and sql file, added **user** table
      3. **Transition from Basic template to Advanced template** - Accomplished transition, still trying to be at home with the new version
      4. **Generating models, CRUD and controllers** - To add more for backend
3. Items to be clarified
   1. Whether user table passes our mentor's standards
   2. Verification of the standards for the present prototype
   3. Utilization of frontend and backend
   4. Permission to host on Sir Boogie's server/possible recommendations
4. Next Things to Do
   1. Set a consultation with Sir Boogie and Ms. Tess
   2. Populate database
   3. Regenerate models, CRUD and controllers for backend
   4. Figure database connection of extensions with the existing database
   5. Edit current site
5. Conclusion
   1. Therefore , the main priority as of now is to populate the database with existing static data so that the program logic can be finalized. Also, we need to verify with our database adviser the existence of the user table primarily needed in the development of login page. Studying and figuring out how the template works is also among the top priorities.