Project: *AngSalitaNgDiyos.com* Liturgical Site

Meeting Location : Room 214, Asia Pacific College

Meeting Date : March 11, 2015 Start time: 1:20 PM End Time: 1:45 PM

Team members present:

* Dimapilis, Joshua C.
* Elizondo, Kimberly Mae B.
* Urquiza, Trixia Marie A.

Meeting Minutes:

1. Topics Discussed:
   1. Status Updates (Daily Scrum)
      1. Presentation of initial prototype
      2. Main functions of the calendar
      3. Initial discussion for Iteration 2
2. Items Agreed Upon
   1. Status Updates (Daily Scrum)
      1. **Summary of Events for Calendar System** – Priority is to continue populating the database.
      2. **Database Design** – Finalized database design
      3. **Iteration 2** – Scheduled on the March 28, 2015.
      4. **Changes** – Items agreed to be improved for the next iteration
3. Items to be clarified
   1. Whether to use both frontend and backend
   2. Integration of calendar to Joomla
   3. Information provided by the given sources
   4. Where to find the reading audio files
   5. Issues on the speed of the system
   6. Hosting server of the project
4. Next Things to Do
   1. Set a consultation with Sir Boogie and Ms. Tess
   2. Populate database (feasts, solemnities, memorials and special feasts)
   3. Regenerate models, CRUD and controllers for backend
   4. Figure database connection of extensions with the existing database
   5. Edit current site
   6. Bridge between Yii and Joomla
5. Conclusion
   1. As of now, the main priority is to integrate the suggestions given by the client to be expected in the next iteration. Also, the complete display of both Weekdays and Sunday readings are necessary to check if the system can handle the database. There are still a lot of work to do in the current state of the project.