Project: *AngSalitaNgDiyos.com* Liturgical Site

Meeting Location : Room 214, Asia Pacific College

Meeting Date : March 18, 2015 Start time: 10:15 AM End Time: 10:30 AM

Team members present:

* Dimapilis, Joshua C.
* Elizondo, Kimberly Mae B.
* Urquiza, Trixia Marie A.

Meeting Minutes:

1. Topics Discussed:
   1. Status Updates (Daily Scrum)
      1. Event Plotting of Weekday Readings in the calendar
      2. Database Design
      3. Generating CRUD
      4. Development
2. Items Agreed Upon
   1. Status Updates (Daily Scrum)
      1. **Event Plotting of Weekday Readings in the calendar** – Continued plotting weekday readings in the calendar, testing if it will affect the sunday readings initially plotted
      2. **Database Design** – There are changes in the recent database but was able to come up with the final design. Some existing tables were made into floating tables.
      3. **Generating CRUD** – Since there are changes in the database, we regenerate new set of models, controllers and for CRUD.
      4. **Development** – Continued developing the pages in Yii. Calendar to be integrated in Yii soon.
3. Items to be clarified
   1. Pre-conditions of some events indicated in the given resources
   2. System integration
   3. Display issues of some events
   4. Pre-defined events to be plotted in the calendar
4. Next Things to Do
   1. Set a consultation with Sir Boogie and Ms. Tess
   2. Finish populating the database
   3. Finish generating models, CRUD and controllers
   4. Edit current site
5. Conclusion
   1. The development of the system is continuously progressing but there are still some functions to be developed. Although encountering some coding problems, the team was able to cope up. As of now, database is almost done and it is good because the calendar depends on it. We can say that we are almost half way the project.