Project: *AngSalitaNgDiyos.com* Liturgical Site

Meeting Location : Room 214, Asia Pacific College

Meeting Date : March 18, 2015 Start time: 10:15 AM End Time: 10:40 AM

Team members present:

* Dimapilis, Joshua C.
* Elizondo, Kimberly Mae B.
* Urquiza, Trixia Marie A.

Meeting Minutes:

1. Topics Discussed:
   1. Status Updates (Daily Scrum)
      1. Event Plotting in the calendar
      2. Database Design
      3. CRUD
      4. Development
2. Items Agreed Upon
   1. Status Updates (Daily Scrum)
      1. **Event Plotting in the calendar** – Continued plotting another batch of readings in the calendar (Ash Wednesday, Easter Sunday, Pentecost Sunday and etc.)
      2. **Database Design** – The database design is finalized.
      3. **CRUD** – Done generating models, controllers and CRUD for the final database design.
      4. **Development** – Continued developing the calendar. Testing if the calendar will encounter errors in displaying multiple events.
3. Items to be clarified
   1. Logic of plotting different types of event
   2. Questionable sets of readings
   3. Integration to Yii
4. Next Things to Do
   1. Set a consultation with Sir Boogie and Ms. Tess
   2. Figure out how to display the remaining events (lent, advent, special feasts and etc.)
   3. Finish generating models, CRUD and controllers
   4. Edit current site
5. Conclusion
   1. The top priority for this week is to plot new events aside from the Sunday and weekday readings to see if the calendar can handle multiple display. For next week, the team is looking forward to start plotting the remaining event types such as the readings for the Octave of Easter, Advent and Lent.