Project: *AngSalitaNgDiyos.com* Liturgical Site

Meeting Location : Room 214, Asia Pacific College

Meeting Date : March 28, 2015 Start time: 9:40 AM End Time: 9:50 AM

Team members present:

* Dimapilis, Joshua C.
* Elizondo, Kimberly Mae B.
* Urquiza, Trixia Marie A.

Meeting Minutes:

1. Topics Discussed:
   1. Status Updates (Daily Scrum)
      1. Event Plotting in the calendar
      2. Prototype for Iteration 2
      3. CRUD Modification
2. Items Agreed Upon
   1. Status Updates (Daily Scrum)
      1. **Event Plotting in the calendar** – Finished plotting all types of events in the calendar. Still checking for any inconsistencies and bugs upon navigating the calendar.
      2. **Prototype for Iteration 2** – Prepared the system for Iteration 2.
      3. **CRUD Modification** – Edited some attributes and fields. Disabled some text inputs as specified in the system requirements.
3. Items to be clarified
   1. Linking the audio files
   2. Calendar changes for the last iteration
4. Next Things to Do
   1. Set a consultation with Sir Boogie and Ms. Tess
   2. Adding links for the audio files
   3. Integration of changes to be specified in the upcoming iteration
   4. Edit current site
5. Conclusion
   1. Since plotting of calendar events is already done, the team will focus on adding the reading links for the succeeding few days of the system development phase. Also, calendar enhancements is still in the list of work to do.