**Week 6: February 16 - February 21**

**A. Tasks Accomplished**

This week, we were able to begin the summary of the events for the Calendar System. We were also able to accomplish producing an SQL file to be used for the Calendar's database. In line with all the exercises and activities for Yii this week, we were able to study and learn more about the framework.

**B. Problems encountered**

One of the difficulties we've encountered this week was the sudden conflict in our adviser's schedule. She had an emergency meeting with National University this week, so we were unable to consult with her directly. We also encountered multiple extensions in the internet to be used for the Calendar application, the dilemma is to identify which extension best suits the functions of our Calendar.

**C. Possible solutions**

Some of the solutions we've agreed upon is to provide a new schedule for our consultation. We've also agreed to provide information about our ERD and make the file available for her to view / comment on. We also have to finalize the extension to be used for the system.

**D. Next steps to accomplish**

We've emailed the new schedule to our Mentor, along with the ERD .mwb file for her convenience. We've also agreed to discuss more about the extensions this coming week which should lead to a finalization of the coding extension for the framework. Lastly, this week we must study more about the yii framework for the midterms and our project.