**Week 9: March 9 - March 14**

**A. Tasks Accomplished**

This week we were able to successfully test our calendar app in the hosted site. We were also able to present to Sir Ernesto Boydon, for our Iteration 1. During this presentation we were able to come up with various revisions and input for our next Iteration.

**B. Problems encountered**

We had difficulty in defining business logic for our system. The mere scaffolding of the database design also began to unravel as we delved deeper into developing the application. More and more questions were there as we were continuing the development of the calendar.

**C. Possible solutions**

Incorporate comments and revisions during Iteration 1 from the client. We must also maintain a healthy and systematic process of evaluating every process we perform in the development of the application.

**D. Next steps to accomplish**

(1) Continue Development of Calendar (2) Design Yii 2.0 Interface (3) Identify ways for possible system integration (4) Confirm business requirements for the application (5) Prepare for Iteration 2, next next week