**Week 11: March 23 - March 28**

**A. Tasks Accomplished**

The team accomplished all the revisions from Iteration 1. The requests of the client were duly considered and the team was also able to upload the calendar in the test server.

**B. Problems encountered**

The difficulty in setting the audio links are also a main concern of the team because the team might find it difficult to plot all the said audio files because of the 3.5 GB file size. Also, the client rescheduled the presentation to the following week.

**C. Possible solutions**

We await further instructions from our adviser, as this is a matter that we would like to raise during the second iteration.

**D. Next steps to accomplish**

The following week the scheduled tasks are: 1. Joomla integration for the Client 2. Testing of audio files and audio links 3. Preparation for the Second Iteration 4. Fixing of the Button for the Calendar Popup 5. Fixing of the Color Schemes for the Calendar Events 6. Adding description to each calendar event.