**Week 12: March 30 - April 4**

**A. Tasks Accomplished**

The team has successfully presented the system for Iteration 2. The team also performed minor fixes for the calendar's functions. The team was able to incorporate the fixes and the additions mentioned in last week's next steps to accomplish. The calendar system has also been integrated in the Joomla site of the client.

The team has also prepared the following sets of deliverable for the week: Final Presentation, Project Wiki, System Integration and User Manual

**B. Problems encountered**

The client has provided us with basic access to the Joomla site, however, we are not that familiar to it. Although we were able to display the calendar, the database has not been uploaded yet because we do not have the right permissions to do so.

**C. Possible solutions**

As for the database implementation in the client's existing system, the team plans on inquiring during the following week, about how we can gain access / the right permission to perform the uploading of the calendar's database.

**D. Next steps to accomplish**

This coming week is the Final Presentation, and the team plans on polishing their presentation for the said defense. The team also plans on asking for the way to properly implement the system in the client's Joomla site (to be able to upload the database)