**Week 5: February 9 - February 14**

**A. Tasks Accomplished**

This week, we started doing the initial documentation part of the project. An initial database prototype was developed, in line with the requirements for our Quality class. Also, project details such as vision, scope and other related documents were finalized to have a clearer perspective of the project’s scale. A meeting with Sir Boogie Boydon was also held to have some verifications. We are actually starting the development phase of the project and slowly adapting to the yii framework environment.

**B. Problems encountered**

Since the chosen project is not a previous PBL requirement, we actually had difficulties in acquiring existing information regarding the project. Also, the database of the project was not given due to the fact that maybe a new database is needed to be created. Thus, we have to start from scratch.

**C. Possible solutions**

We need to consult our database adviser, Ms. Tess, for constant consultation meetings. Also, we have to hear her comments and recommendations for the ERD and other database related files so that we can provide an accurate database design for the project. We must also update our project adviser regarding the progress of the project and for some clarifications and recommendations. We should also establish a well-defined documentation so that further queries will be answered.

**D. Next steps to accomplish**

For next week, we must verify the ERD and database design with our database adviser. We should also start coding the project and finalize all the details included in the database. A continuous practice in the yii environment should also be done so that further problems and difficulties can be avoided.