**Week 9: March 9 – March 14**

**A. Tasks Accomplished**

This week, we conducted the first project iteration. We were able to come up with an initial prototype to be presented to the client. Also, we finalized the database that we will be using throughout the project development phase. We started entering data necessary for the calendar module of the project.

**B. Problems encountered**

One of the problems we encountered is the speed of the system. We added initial values in the database and then tried to pull it out and display it in the calendar. We thought that if we add more values in the database, the system will be slower than the usual.

**C. Possible solutions**

We decided to run the system in different laptop to prove if the assumption we made is right. We assumed that the reason why it is slow is that the localhost server we are using is fully loaded. But, we still have to try running the system in the host server.

**D. Next steps to accomplish**

For next week, we should implement the changes recommended by the client and continue the development phase of the project. Also, we have to finish feeding the database with information necessary for the project.