**Week 11: March 23 – March 29**

**A. Tasks Accomplished**

For this week, the team is done plotting all types of events in the calendar (including Solemnities, Memorials, Feasts and Special Feasts). Also, we were able to test the calendar in the hosted site if it is completely working. We also did some tests to check if there are any inconsistencies or missing entries for readings plotted in each day of the present year.

**B. Problems encountered**

We had struggle in adding the audio links since the overall size of the audio files is quite big so we don’t know where to put the files. We thought that the server host can’t handle that and may cause some delays or issues on the system execution speed.

**C. Possible solutions**

So far, the team still needs to consult it with our project adviser and see what will be agreed upon.

**D. Next steps to accomplish**

For next week, the team should start learning how to integrate the calendar to Joomla. Also, continuous checking of the system should be done in preparation for the next iteration.