**Week 12: March 30 – April 05**

**A. Tasks Accomplished**

For this week, the team accomplished the 2nd Project Iteration. Minor enhancements are done in the system such as layout editing and renaming of attributes. Continuous testing of the system is also performed to ensure that there will be no inconsistencies in the information that the Calendar is displaying. The calendar system is finally completely integrated in the existing Joomla site. Sample reading links were also added and made sure that they working properly. The user manual is already available. The project’s wiki site is also ready for viewing. Therefore, the progress of the project is close to completion.

**B. Problems encountered**

We encountered problems in integrating the calendar to Joomla because we don’t know Joomla that much. The Joomla site was not able to display the calendar because it cannot find the files.

**C. Possible solutions**

The team consulted our adviser and luckily, he replied and send us some instructions on how to deal with the problem. The team carefully followed it and was able to solve fix it.

**D. Next steps to accomplish**

For next week, the team should be preparing for the final project presentation with Sir Joe Gene and the panellists. We should make sure that the system is properly working in the hosted site provided. Also, the necessary documents and the powerpoint presentation are already polished.